IMPACT pSiddhi 3.0

PROPOSAL

S3-C-04 — Application Performance Data Pipeline

Semester 3 · E2E Cross + AI · Custom Track · pSiddhi-2026-01

Response to RFP: S3-C-04 — Application Performance Data Pipeline Vendor: Saabiq Ahamed ¦ Employee ID: P429

# 1. Topic ID & Title

| Field | Detail |
| --- | --- |
| Topic ID | S3-C-04 |
| Topic Title | Application Performance Data Pipeline |

# 2. Participant Details

| Field | Detail |
| --- | --- |
| Full Name | SAABIQ AHAMED |
| Employee ID | P429 |

# 3. Semester & Category

Semester 3 — E2E Cross + AI Development (Custom Track), QA Mandatory

This proposal responds to the Semester 3 Custom Track requirement for an end-to-end, cross-functional solution that integrates application instrumentation, data engineering, AI inference, and business intelligence — with QA embedded throughout.

# 4. Problem Understanding

Psiog's engineering teams operate in a high-velocity deployment environment — multiple production releases per week — yet lack the observability infrastructure to understand what each deployment actually does to application performance. The consequences are systematic and costly.

The Five Root-Cause Problems

Fragmented and Inconsistent Instrumentation: Performance signals — latency, error rates, trace durations, throughput — live in disconnected locations: Azure Monitor for some services, application-level logs for others, individual service dashboards that were built ad hoc. Because there is no standardized instrumentation framework, data cannot be compared across services, aggregated into a unified view, or processed at scale. Each service speaks a different telemetry dialect.

No Longitudinal Performance Dataset: Siloed, inconsistent instrumentation means there is no unified historical record. Engineering teams cannot answer the most important operational questions: Did this deployment improve p95 latency compared to last week? Has Service B's error rate been trending upward across the last five releases? Is the new caching layer actually reducing dependency call times? The data to answer these questions does not exist in a queryable form.

Reactive Degradation Discovery: Performance regressions are discovered when users notice them — not when they begin. A latency spike that started with a Tuesday deployment surfaces as a support ticket on Thursday. The engineering team then diagnoses it manually, correlating signals across disconnected dashboards with no systematic framework. Hours of diagnosis time are spent on problems that a proactive detection layer would have flagged within minutes.

No AI-Annotated Performance Insight: Even where performance data exists, it requires expert manual interpretation. Engineers must mentally correlate a p95 latency spike in Service A with a throughput drop in Service B and a spike in dependency call times — forming hypotheses manually from raw numbers. There is no intelligence layer that says: 'This pattern matches a database connection pool exhaustion regression. Investigate Service A's DB connection configuration.'

Inability to Quantify Optimization Impact: Engineering teams cannot demonstrate the business value of their work. A database index optimization reduced query time — but by how much, and how does it compare across deployments? Without a longitudinal, unified performance dataset, optimization impact cannot be measured. SLA commitments to business stakeholders have no evidence foundation.

The Business Need

The business requires a shift from reactive, manual, siloed performance observation to proactive, automated, AI-annotated performance intelligence. Specifically:

- From hours of manual dashboard correlation to sub-60-second AI-annotated regression detection

- From service-specific, incomparable telemetry to a unified longitudinal dataset across all Psiog services

- From post-incident diagnosis to pre-incident anomaly detection

- From qualitative engineering intuition to quantified, evidence-backed SLA reporting

# 5. Proposed Solution

I propose building PerfLens — an end-to-end AI-annotated application performance data pipeline built in three layers, designed entirely within the ₹2,500 budget using free tiers, open-source tooling, and cost-controlled cloud AI APIs.

Architecture Flow: Services (OTel SDK) → Redis Pub/Sub → Azure Monitor → Databricks (Bronze→Silver→Gold) → Gemini 2.5 Flash (AI Annotations) → Power BI Dashboards + Claude API (Weekly PDF Reports)

## Layer 1: OpenTelemetry Instrumentation (Signal Collection)

Two Psiog application services will be instrumented using the OpenTelemetry SDK, collecting all four required signal types:

- Latency (p50, p95, p99 request duration) + Error Rate (HTTP 5xx percentage per endpoint) Service A (e.g., Order Processing API):

- Throughput (requests per second, batch job completion rate) + Trace Spans (distributed trace context, dependency call durations) Service B (e.g., Inventory Query Service):

The OTel collector is configured to export telemetry to two sinks in parallel:

- Azure Monitor (remote sink): Persistent storage, alerting, and cross-session data availability

- Redis Pub/Sub (local routing layer): Real-time event routing to the Databricks ingestion endpoint without polling latency

All telemetry is normalized at collection time into a unified schema: [service_id, timestamp, signal_type, value, unit, trace_id, deployment_tag, metadata]. This schema contract is version-controlled and validated at every ingestion step.

## Layer 2: Databricks Processing Engine (Intelligence Foundation)

All telemetry flowing through Azure Monitor and Redis is ingested into Databricks Community Edition using a three-tier Delta Lake architecture:

Bronze Table (Raw Ingestion): Append-only raw telemetry from both collection paths. Preserves original signals with no transformation. Schema validation at write time via Great Expectations.

Silver Table (Cleaned & Enriched): Type-cast, deduplicated, null-handled records. Enriched with deployment metadata (version tags, release timestamps). Partitioned by service_id and date for efficient querying.

Gold Table (Longitudinal Analytics Dataset): Aggregated metrics: hourly/daily p50-p99 latencies, error rate trends, throughput baselines, trace span statistics. Week-over-week delta columns pre-computed. This is the dataset AI and Power BI both query.

Trend modelling is built into the Gold layer: a rolling 7-day baseline is maintained for each signal type per service, with standard deviation bands to define 'normal' performance. Any reading outside ±2σ is flagged as a potential anomaly for AI review.

## Layer 3: AI Annotation Engine + Reporting (Intelligence Delivery)

AI is the core intelligence layer of PerfLens — not a post-processing add-on. It operates in two modes:

Real-Time Anomaly Detection & Annotation (Gemini 2.5 Flash): Every telemetry batch processed through Databricks triggers a structured prompt to Gemini 2.5 Flash. The prompt includes: current signal values, 7-day baseline, standard deviation bands, deployment tags, and recent annotation history. Gemini returns a JSON-structured annotation: anomaly classification (type, severity, confidence), root-cause hypothesis, and recommended investigation steps. Annotations with confidence <0.70 are flagged for human review rather than auto-published.

- No anomaly detected. Gemini confirms performance within expected bands and generates a health summary narrative. Scenario A — Baseline:

- Latency or error rate outside ±2σ baseline. Gemini identifies the signal, correlates with deployment tags, hypothesizes root cause, and flags severity level. Scenario B — Regression:

- Post-regression signals return to baseline. Gemini annotates the recovery timeline and confirms resolution. Scenario C — Recovery:

Weekly Narrative Report Generation (Claude API): Every Sunday, a scheduled Databricks job extracts the week's Gold-layer performance data and sends it to the Claude API (claude-sonnet-4) for narrative report generation. Claude produces a structured weekly performance report: executive summary, service-by-service performance review, notable regressions and recoveries, trend commentary, and recommended focus areas for the coming week. The report is rendered as a PDF and distributed via email.

Power BI Performance Dashboards: The Gold Delta table is the single source of truth for all Power BI visuals. Four dashboard views are delivered:

- Latency Overview: p50/p95/p99 trends per service with baseline bands and anomaly markers

- Error Rate & Throughput: Time-series with deployment event overlays

- Trace Analysis: Span duration heatmap, dependency call time distributions

- AI Annotation Feed: Live panel of Gemini annotations with severity, confidence, and recommended actions

# 6. Tools, Subscriptions & Cost Breakdown

Total Estimated Cost: ₹2,300 / semester ¦ Budget Ceiling: ₹2,500 ¦ Buffer: ₹200

| Tool / Service | Purpose | Tier | Cost/Sem | Justification |
| --- | --- | --- | --- | --- |
| OpenTelemetry SDK | Instrumentation of 2 app services (latency, error rate, throughput, trace spans) | Open-source | ₹0 | Vendor-neutral, zero licensing. Installed as Python/Node package. |
| Azure Monitor Free Tier | Telemetry sink — metric storage, log ingestion, alert rules | Free tier | ₹0 | 5 GB log ingestion/month + 31-day retention free. Sufficient for POC volumes. |
| Databricks Community Edition | Telemetry ingestion, normalization, unified dataset & trend modelling | Free | ₹0 | Community Edition: persistent clusters, notebooks, Delta Lake. No cost. |
| Redis Pub/Sub (Docker) | Real-time telemetry event routing between collector and pipeline | Free (local) | ₹0 | Runs on Docker Desktop. Zero cost. Replaced by Azure Event Hub if scaling needed. |
| Power BI Desktop | Performance dashboards: AI-annotated reports + historical trend analysis | Free | ₹0 | Free desktop app. Published via Power BI Service free tier (10 GB workspace). |
| Gemini 2.5 Flash API (Google AI Studio) | Primary AI layer: anomaly detection, regression annotation, root-cause hints, NL narration | Pay-per-use | ₹1,200 | ~1M input tokens + 200K output tokens across semester. Gemini Flash pricing ~₹0.06/1K tokens. Conservative estimate. |
| Claude API (claude-sonnet-4-20250514) | Secondary AI layer: weekly narrative report generation, QA test data synthesis | Pay-per-use | ₹600 | ~200K tokens across semester for report generation + synthetic test data. Used sparingly. |
| GitHub (Free) | Version control, CI/CD via GitHub Actions | Free | ₹0 | 2,000 Actions minutes/month free. Sufficient for automated test runs. |
| Pytest + Great Expectations | QA test suite: unit, integration, E2E, data validation | Open-source | ₹0 | Industry-standard Python testing stack. Zero cost. |
| Ollama + Llama 3.1/4 Scout | Local AI inference | Open-Source | ₹0 | Dev/Testing |
| Contingency Buffer | API overages, unexpected compute, miscellaneous | — | ₹500 | Reserved. CloudWatch budget alert set at ₹1,600 to protect ceiling. |
| TOTAL |  |  | ₹2,300 | 92% of ₹2,500 ceiling used. ₹200 buffer remaining. Core pipeline 100% free. |

Budget Efficiency: 10 of 13 tools are completely FREE (open-source or free tier). Only Gemini 2.5 Flash API (₹1,200) and Claude API (₹600) carry cost — both directly enabling the core AI intelligence layer. No cost is incurred for the data pipeline itself.

# 7. Timeline & Effort

## Phase 1: Weeks 4–9 — Foundation + Instrumentation + Core Pipeline + Initial QA

| Week | Task | Deliverable | QA Activity |
| --- | --- | --- | --- |
| Wk 4 | Azure + Databricks setup. Design unified telemetry schema. OpenTelemetry SDK integration on Service A (latency + error rate). | Service A instrumented. Schema doc published. Local collector → Azure Monitor pipeline live. | Unit tests: schema validation, OTel exporter output assertions. |
| Wk 5 | Extend OTel to Service B (throughput + trace spans). Redis Pub/Sub routing layer. Validate all 4 signal types flowing. | Both services instrumented. All 4 signal types confirmed in Azure Monitor. Redis routing operational. | Integration tests: signal ingestion per source. Schema compliance checks via Great Expectations. |
| Wk 6 | Databricks ingestion notebook: ingest raw telemetry from Azure Monitor. Normalization layer (Delta Lake bronze table). | Bronze Delta table with 3+ days of real telemetry. Ingestion pipeline running on schedule. | Pipeline unit tests: null handling, type coercion, duplicate detection. |
| Wk 7 | Databricks transformation: silver table (cleaned, typed, enriched). Longitudinal dataset design. Week-over-week trend aggregations. | Silver Delta table. Trend aggregation queries validated. Schema contract locked. | Data quality tests: row counts, null rates, latency distribution sanity checks. |
| Wk 8 | Gemini 2.5 Flash integration: baseline annotation, regression detection prompt chain. Test on 3 performance scenarios. | AI annotation pipeline live. Baseline + regression scenarios annotated. Prompt outputs reviewed. | AI output validation: annotation schema checks, hallucination spot-tests on known data. |
| Wk 9 | E2E integration test: OTel → Azure Monitor → Databricks → AI annotations. Bug fixes. Mid-term documentation. Upload to Moodle. | All Phase 1 tests passing in CI. Mid-term evidence package on Moodle. | Full Phase 1 regression suite in GitHub Actions CI. All tests green on merge. |

Week 10 — Mid-Term Checkpoint: Working OTel instrumentation on 2 services · All 4 signal types in Azure Monitor · Databricks Bronze+Silver tables operational · Gemini AI annotations on sample data · All Phase 1 tests passing in GitHub Actions CI · Mid-term documentation on Moodle

## Phase 2: Weeks 11–16 — Dashboards + AI Reporting + Scale Validation + Full QA Suite

| Week | Task | Deliverable | QA Activity |
| --- | --- | --- | --- |
| Wk 11 | Incorporate mid-term feedback. Power BI Desktop: connect to Databricks Delta tables. Dashboard skeleton: latency + error rate tiles. | Power BI connected to Databricks. Baseline dashboard v1 live. | Dashboard data accuracy tests: PBI values vs Databricks query spot-checks. |
| Wk 12 | Power BI: throughput trends, trace span heatmap, service comparison views. AI annotation panel (Gemini narration embedded). | Full dashboard with 4 signal views + AI narrative panel. | Cross-browser/cross-device rendering validation. Refresh latency benchmarks. |
| Wk 13 | Claude API integration: automated weekly PDF narrative report generation. Recovery scenario annotation in Gemini pipeline. | Weekly report auto-generated (PDF). All 3 AI scenarios operational: baseline, regression, recovery. | Report content accuracy tests. AI annotation consistency checks across 10 sample inputs. |
| Wk 14 | Regression detection validation: inject synthetic performance degradation, verify AI flags it correctly. Alert rules in Azure Monitor. | Regression detection validated E2E on real telemetry. Alert triggers confirmed. | Alert threshold tests. False-positive/false-negative analysis on synthetic regression data. |
| Wk 15 | Scale test: 7-day continuous telemetry from both services (2,000+ events). Performance optimization of Databricks pipeline. | System validated at realistic scale. Pipeline SLA: <60s from telemetry ingestion to AI annotation. | Load tests (Locust): dashboard response <5s. Pipeline throughput benchmarks documented. |
| Wk 16 | Final documentation: architecture, API docs, test results, user guide. Demo video. Upload all evidence to Moodle. | Final review package ready. All QA evidence on Moodle. | Full regression suite + QA coverage report (target ≥80%). Final sign-off checklist complete. |

Total Effort: ~155 hours across 12 development weeks (~13 hrs/week). QA activities are embedded in every week — not deferred to the end.

# 8. Tech Stack

| Layer | Technologies | Cost |
| --- | --- | --- |
| Language | Python 3.11 | Free |
| Instrumentation | OpenTelemetry SDK (Python + Node.js auto-instrumentation) | Free |
| Telemetry Sink | Azure Monitor (free tier) — metrics, logs, traces | Free |
| Messaging Layer | Redis Pub/Sub on Docker Desktop | Free |
| Processing Engine | Databricks Community Edition — Delta Lake, notebooks, SQL | Free |
| Data Format | Delta Lake (Bronze → Silver → Gold architecture) | Free |
| AI — Primary | Gemini 2.5 Flash API (Google AI Studio) — anomaly detection, regression annotation, NL narration | ₹1,200 |
| AI — Secondary | Claude API (claude-sonnet-4) — weekly report narration, QA test data synthesis | ₹600 |
| Dashboard | Power BI Desktop + Power BI Service (free workspace) | Free |
| Data Processing | Pandas, NumPy, PySpark (Databricks built-in) | Free |
| QA Framework | Pytest, Great Expectations, Locust, GitHub Actions CI | Free |
| Version Control | Git + GitHub (free tier) | Free |
| Monitoring/Alerts | Azure Monitor alert rules + Azure SES notifications | Free |

10 of 13 stack components are completely FREE. Only the two AI APIs (Gemini 2.5 Flash + Claude) and the contingency buffer carry cost.

# 9. Expected Deliverable / POC

At the Week 17 Final Review, I will demonstrate the complete PerfLens pipeline live:

- OTel telemetry flowing from both services in real time — all 4 signal types (latency, error rate, throughput, trace spans) visible in Azure Monitor. Live instrumentation:

- Bronze → Silver → Gold Delta Lake transformation running on schedule. 7-day longitudinal dataset with trend baselines visible in notebook. Databricks pipeline:

- Gemini 2.5 Flash annotation demonstrated across all 3 scenarios: baseline health check, injected regression (synthetic latency spike), and confirmed recovery. AI anomaly detection:

- Live 4-view dashboard connected to Databricks Gold table — latency trends, error rate, trace analysis, AI annotation feed — all updating in real time. Power BI dashboard:

- Claude-generated narrative report for the demonstration week, showing executive summary, service performance review, and recommendations. Weekly PDF report:

- Inject a synthetic 40% p95 latency increase. Demonstrate Gemini flagging the anomaly with root-cause hypothesis within 60 seconds of the signal appearing in Databricks. Regression detection E2E:

- GitHub Actions CI dashboard showing all tests green. Coverage report showing ≥80% across instrumentation, pipeline, and AI annotation components. QA evidence:

- Architecture diagram, API docs, test results, user guide — all on Moodle. Documentation package:

# 10. QA Strategy

## 10.1 Test Approach

PerfLens uses a multi-layered, shift-left testing strategy. Testing is embedded in every development week (see Timeline) — not bolted on at the end. The pipeline has four independently testable components: (1) OTel instrumentation logic, (2) Databricks transformation pipeline, (3) AI annotation generation chain, and (4) Power BI data refresh layer. Each has its own test suite with targeted coverage metrics. All suites are integrated into a GitHub Actions CI pipeline that runs on every push and blocks merges on failure.

## 10.2 Test Types & Coverage

| Test Type | What It Covers | Tool | Target / Coverage |
| --- | --- | --- | --- |
| Unit Tests | OTel exporter output, schema validation, Databricks transformation functions, AI prompt input sanitisation | Pytest | ≥80% line coverage on pipeline modules |
| Integration Tests | OTel → Azure Monitor, Azure Monitor → Databricks ingestion, Databricks → Power BI refresh, AI annotation chain | Pytest + fixtures | All 4 integration paths covered |
| E2E Tests | Full pipeline: raw signal capture → Databricks processing → AI annotation → Power BI dashboard → weekly report | Pytest + Selenium (PBI) | 3 E2E scenarios: baseline, regression, recovery |
| Model / AI Accuracy Tests | Gemini annotation correctness on known test cases, false-positive rate for anomaly detection, Claude report coherence | Custom eval harness + human spot-check | Precision ≥85% on 20-scenario test set |
| Data Validation | Telemetry schema compliance, null/duplicate detection, latency distribution sanity, output completeness | Great Expectations | Zero invalid records reaching silver table |
| Load / Performance Tests | Pipeline throughput at 2,000+ events, dashboard response time, Databricks notebook SLA | Locust | <60s ingestion→annotation; dashboard <5s |
| Regression Suite | All above tests run automatically on every push; blocks merge on failure | GitHub Actions CI | 100% pass required on merge to main |

## 10.3 AI-Assisted QA

Synthetic Telemetry Generation (Claude API): The Claude API is used to generate diverse synthetic telemetry datasets covering edge cases that are difficult to produce from real services: sudden latency spikes, gradual drift, oscillating error rates, multi-service correlated anomalies, and sarcastic/ambiguous signal patterns (e.g., error rate drops to 0% — is this a fix or a logging failure?). This synthetic data feeds both the Databricks pipeline tests and the Gemini AI annotation accuracy test suite.

Annotation Consistency Validation: A custom eval harness runs 20 pre-labelled performance scenarios (10 normal, 5 regression, 5 recovery) through the Gemini annotation pipeline and compares outputs against ground-truth labels. Any annotation run scoring below 85% precision triggers a prompt engineering review cycle before that version is deployed.

Automated Regression Analysis for Pipeline Changes: Before any Databricks notebook change is merged, a pre-merge CI job runs the full pipeline against a frozen 7-day telemetry snapshot and compares Gold table outputs against a baseline. Any deviation in aggregated metrics (>1% difference) fails the build and requires explicit sign-off.

## 10.4 QA Deliverables

- Pytest test suite with ≥80% code coverage — uploaded to GitHub and linked from Moodle

- GitHub Actions CI pipeline running all test types on every push to main

- QA Report: test results summary, coverage metrics, AI annotation accuracy benchmarks (Weeks 10 and 17)

- Load test results: pipeline throughput and dashboard latency benchmarks

- Synthetic telemetry dataset: 500+ AI-generated test records covering edge cases

- AI annotation eval harness: 20-scenario precision/recall report

- All QA evidence uploaded to Moodle at Week 10 (partial) and Week 17 (complete)

# 11. Risk & Mitigations

| # | Risk | Impact | Mitigation | Fallback |
| --- | --- | --- | --- | --- |
| 1 | Gemini API credits exhausted before Week 17 | High | CloudWatch budget alert at ₹900 (75% of allocation). Throttle annotation calls to batch mode (1 call per 50 events vs per event). Switch non-critical annotations to Gemini Flash Lite (lower cost). | Pre-download and cache annotation results. For report generation, fall back to Claude API template with static data if Gemini unavailable. |
| 2 | Claude API credit limit reached | Medium | Limit Claude calls to weekly report generation only (max 14 calls/semester). Use shorter prompts; cap max_tokens at 800 per call. Monitor spend weekly. | Generate report from Databricks data directly using a Jinja2 template (no AI narration) until next billing cycle. |
| 3 | Telemetry data inconsistencies / schema drift across services | High | Lock OTel schema contract in Week 4. Great Expectations suite validates every ingestion run. Schema version pinned in collector config. | Bronze-layer quarantine: invalid records diverted to error table, pipeline continues. Alert fires for human review. |
| 4 | Databricks Community Edition cluster timeout during long runs | Medium | Structure notebooks for incremental processing (checkpointing). Max single run: <2 hours. Schedule jobs during off-peak hours. | Split workload into smaller notebooks. Cache intermediate Delta tables to avoid full reprocessing. |
| 5 | AI annotation hallucination on anomalous telemetry | High | Structured output prompting (JSON schema enforced). Confidence threshold gate: annotations below 0.7 confidence flagged for human review. | Dual-model validation: cross-check Gemini annotation against simple statistical threshold. Discard annotation if divergence >20%. |
| 6 | Azure Monitor free tier log ingestion limit (5 GB/month) exceeded | Medium | Implement log sampling at collector level (10% sampling for debug logs; 100% for error + latency signals). Monitor ingestion volume weekly. | Route overflow to local SQLite buffer for POC. Archive raw OTel spans to Azure Blob Storage free tier (5 GB). |
| 7 | Power BI Service free tier data refresh limit | Low | Schedule refreshes during off-peak (2×/day). Delta Lake incremental refresh minimises data transfer. | Use Power BI Desktop for live demo with direct Databricks connector (no service refresh needed). |

# 12. Semester Alignment

This proposal fully satisfies the Semester 3 E2E Cross + AI (Custom Track) requirements across all evaluation dimensions:

| Dimension | How This Proposal Satisfies It |
| --- | --- |
| Semester | Semester 3 — E2E Cross + AI (Custom Track) |
| AI is Core (not bolt-on) | Gemini 2.5 Flash drives anomaly detection, regression identification, and NL annotation embedded in the live Databricks pipeline. Without AI, the pipeline produces only raw metrics — not actionable insights. |
| End-to-End Coverage | Full pipeline: OTel instrumentation → Azure Monitor collection → Databricks ingestion/normalization/trend modelling → AI annotation → Power BI dashboards → weekly PDF reports. |
| Cross-functional | Spans application instrumentation (Dev), data engineering (Databricks), AI/ML (Gemini + Claude), and business intelligence (Power BI) — true cross-track solution. |
| QA Embedded | QA integrated into every development week. CI pipeline blocks merges on test failure. ≥80% code coverage target. |
| Budget Efficiency | 10 of 13 stack components are completely free. Only AI APIs (₹1,800) carry cost, directly enabling the core intelligence layer. ₹200 buffer maintained. |
| Business Impact | Engineering teams move from reactive degradation discovery (days to detect) to proactive AI-annotated regression detection (<60 seconds from signal to insight). SLA evidence foundation established. |

PerfLens does not merely satisfy the RFP requirements — it addresses a genuine, recurring business pain. Every Psiog deployment is currently a blind spot. This pipeline turns that blind spot into a structured, AI-interpreted, historically-contextualized view of application health that engineering teams can act on within 60 seconds of a signal appearing in production.